REQUEST FOR PROPOSAL RESPONSE

# Patient access modernization

Response to RFP MHS-2026-14

Prepared for: Meridian Health Systems

Prepared by: Northstar Advisory

Date: August 26, 2026

Sample starter content. Confirm every requirement, claim, price, exception, and attachment against the issued RFP before submission.

# Executive summary

Meridian Health Systems is seeking a practical modernization program that reduces scheduling friction, improves visibility across patient access teams, and produces measurable service improvements without disrupting current operations. Northstar Advisory proposes a phased approach that begins with validated requirements and workflow evidence, then moves through configuration, pilot, and controlled rollout.

Response commitment: We will maintain a requirement-by-requirement compliance record, identify assumptions and exceptions explicitly, and connect each promised outcome to a named deliverable and acceptance basis.

# Response at a glance

| Buyer priority | Proposed response | Primary evidence | Section |
| --- | --- | --- | --- |
| Reduce appointment friction | Map and simplify the highest-volume access journeys | Workflow baseline and pilot results | 2, 4 |
| Protect operational continuity | Use a controlled pilot with rollback and escalation criteria | Implementation and risk plan | 3, 5 |
| Demonstrate measurable value | Define baseline, target, owner, and review cadence for each outcome | Measurement plan | 4 |
| Meet security requirements | Complete the required security review before production access | Security response appendix | 6 |

# 1. Company profile

Northstar Advisory helps complex service organizations redesign customer and employee workflows, implement enabling technology, and establish measurable operating routines. The proposed team combines program leadership, workflow design, implementation, data, and change-management experience.

- Legal name, registration details, insurance, and required certifications should be inserted from approved company records.

- Relevant references and case studies should match the buyer's industry, scale, and requested scope.

- Every capability claim should be supported by an identified source or attachment.

# 2. Understanding of requirements

The response team has organized the issued requirements into four workstreams: patient access workflow, platform configuration, data and integration, and adoption. The final response should preserve the buyer's numbering and terminology so evaluators can score each answer without translating between documents.

# 3. Proposed approach

- Validate requirements, stakeholders, baseline performance, and acceptance criteria.

- Design the target workflow and confirm security, data, and integration dependencies.

- Configure and test the agreed solution using traceable scenarios.

- Pilot with a representative operating group and resolve defined exit criteria.

- Roll out in controlled waves with adoption, service, and risk monitoring.

# 4. Implementation plan

| Phase | Key outputs | Indicative timing | Acceptance basis |
| --- | --- | --- | --- |
| Discover | Validated requirements and baseline | Weeks 1 to 2 | Sponsor approval |
| Design | Target workflow and solution design | Weeks 3 to 5 | Design authority approval |
| Configure and test | Configured solution and passed test evidence | Weeks 6 to 10 | Critical test cases pass |
| Pilot | Pilot results and rollout recommendation | Weeks 11 to 13 | Exit criteria achieved |
| Rollout | Wave deployment and operating handoff | Weeks 14 to 18 | Operational acceptance |

# 5. Team and relevant experience

| Role | Responsibility | Named lead | Relevant evidence |
| --- | --- | --- | --- |
| Executive sponsor | Executive accountability and escalation | [Name] | [Comparable engagement] |
| Program lead | Delivery, governance, and buyer coordination | [Name] | [Comparable engagement] |
| Solution lead | Workflow, platform, and integration design | [Name] | [Comparable engagement] |
| Change lead | Readiness, training, and adoption | [Name] | [Comparable engagement] |

# 6. Compliance matrix

| ID | Requirement | Status | Response or evidence location |
| --- | --- | --- | --- |
| 1.1 | Provide the proposed implementation methodology | Comply | Section 3 and Section 4 |
| 2.3 | Describe security and privacy controls | Comply | Security response appendix |
| 3.2 | Provide three comparable references | Comply | Reference forms A through C |
| 4.1 | Accept the buyer's standard payment schedule | Exception | Commercial exceptions, item CE-01 |

# 7. Pricing summary

| Price component | Basis | Amount | Notes |
| --- | --- | --- | --- |
| Implementation services | Fixed fee | $420,000 | Based on stated scope and assumptions |
| Optional rollout wave | Per wave | $48,000 | Requires written authorization |
| Travel and expenses | At cost | Not to exceed $18,000 | Pre-approval required |

# 8. Assumptions and exceptions

- Buyer access, decisions, source materials, and subject-matter experts are available according to the agreed schedule.

- Scope changes require documented impact review and written authorization.

- All legal, commercial, security, and privacy exceptions are consolidated in the designated exception schedule.

# 9. Submission review

- Match every response to the buyer's requirement number and requested order.

- Reconcile names, dates, prices, commitments, attachments, and cross-references.

- Confirm signatures, certifications, file naming, delivery method, and deadline requirements.

- Complete legal, security, finance, and executive approval before submission.

Required review: BrandQuill formats reviewed content. It does not verify compliance, substantiate claims, calculate pricing, approve exceptions, or determine whether a response satisfies procurement rules.