STATEMENT OF WORK

# Website analytics implementation

SOW 2026-08 | Version 1.0

Prepared for: Cedar & Finch, Inc.

Prepared by: Northwind Strategy, LLC

Date: Effective date: September 1, 2026

Sample commercial content only. Replace it with reviewed terms and obtain appropriate legal approval before signature.

# 1. Purpose

This statement of work defines the services, deliverables, responsibilities, schedule, and fees for implementing a dependable website analytics foundation for Cedar & Finch. It is intended to operate under the parties' separately executed master services agreement.

# 2. Scope

## In scope

- Measurement plan for the primary acquisition and conversion journey.

- Implementation of approved events in the existing tag-management environment.

- Quality assurance across current production browsers and agreed test scenarios.

- One reporting dashboard and a recorded handoff session.

## Out of scope

- Website redesign, copywriting, paid media management, or data warehouse implementation.

- Changes to systems that the client or its vendors do not authorize.

- Legal, regulatory, privacy, tax, or accounting advice.

# 3. Deliverables

| ID | Deliverable | Acceptance basis | Due |
| --- | --- | --- | --- |
| D1 | Approved measurement plan | Written approval against agreed journey | Week 1 |
| D2 | Implemented tracking events | Test cases pass in staging and production | Week 3 |
| D3 | Dashboard and handoff | Dashboard access and recorded session delivered | Week 4 |

# 4. Milestones

| Milestone | Target | Decision owner |
| --- | --- | --- |
| Kickoff and access confirmed | Sep. 3, 2026 | Client project lead |
| Measurement plan approved | Sep. 10, 2026 | Client product owner |
| Production validation complete | Sep. 24, 2026 | Joint project team |
| Handoff accepted | Sep. 30, 2026 | Client project lead |

# 5. Responsibilities

## Client

- Provide timely access, source materials, test accounts, and one authorized decision maker.

- Review deliverables within three business days and consolidate stakeholder feedback.

- Confirm that the approved implementation meets the client's privacy and compliance requirements.

## Provider

- Perform the services with reasonable care and qualified personnel.

- Communicate material risks, dependencies, and schedule impacts promptly.

- Protect client credentials and return or delete them at the end of the engagement.

# 6. Acceptance

- Provider submits the deliverable and identifies the applicable acceptance basis.

- Client accepts the deliverable or provides specific written deficiencies within three business days.

- Provider addresses agreed deficiencies and resubmits the deliverable for confirmation.

# 7. Fees and invoicing

| Fee | Amount | Invoice timing |
| --- | --- | --- |
| Implementation services | $12,000 | 50 percent at kickoff |
| Completion payment | $12,000 | 50 percent at acceptance |
| Approved additional services | $250 per hour | Monthly in arrears |

Client will reimburse only pre-approved, documented out-of-pocket expenses. Taxes, payment timing, late fees, and currency treatment are governed by the applicable agreement.

# 8. Assumptions and change control

- The schedule assumes access and review decisions occur by the dates above.

- A material change to scope, assumptions, dependencies, or timing requires a written change order.

- Each change order should state the requested change, impact on fees and schedule, and authorized approvals.

# 9. Signatures

CEDAR & FINCH, INC.
Authorized signature: ______________________________
Name and title: __________________________________
Date: ___________________________________________

NORTHWIND STRATEGY, LLC
Authorized signature: ______________________________
Name and title: __________________________________
Date: ___________________________________________

Legal review: This starter is not legal advice. Confirm the governing agreement, complete terms, authority, and enforceability with qualified counsel before use.